HIV PENSION PORTAL

Detailed Functional, Technical & Government-Reference Blueprint

SOCH Beneficiary Data → Pension Application → Verification → PPO → Payment History

Based on the uploaded HIV Pension Portal SRD and official Rajasthan/NACO reference research

Reference date: 2 October 2026

# 1. Executive Understanding

The uploaded Software Requirement Document describes an internal government portal for processing pension applications for eligible HIV beneficiaries. Center Workers enter pension-specific information for beneficiaries mapped to their Center. Admin users verify applications, approve/return/reject them, generate or assign PPO numbers, maintain payment history, search/filter records and export reports. The base beneficiary information is to come from SOCH through Excel files. fileciteturn9file0L21-L26

The correct product interpretation is therefore: SOCH remains the source of HIV beneficiary/programme information, while this portal is a pension-processing and administrative workflow layer. NACO's official SOCH material confirms SOCH contains beneficiary records and a system-generated UID, while Rajasthan Health Department material identifies Rajasthan State AIDS Control Society (RSACS) as the state implementing agency for the National AIDS Control Programme. citeturn0search38turn1search1

# 2. RFP / Government Reference Verification

A targeted search was performed for a publicly indexed Rajasthan Government or Rajasthan State AIDS Control Society RFP specifically matching an HIV Pension Portal / HIV pension software requirement. No exact matching public RFP could be confidently identified. Therefore, this document does not claim that an unverified RFP exists.

Rajasthan State AIDS Control Society does have tenders on the official Rajasthan eProcurement system, but the indexed tender located during this research (for example RSACS/Proc./CA Appointment/2023-24/1456) is a consultancy/CA appointment tender, not the software portal described here. citeturn0search5

If the department has an internal/unindexed RFP, tender, SOW or work order for this portal, that document should be added later and treated as the contractual source of truth.

| Reference layer | Use in this blueprint |
| --- | --- |
| Uploaded HIV Pension Portal SRD | Primary source for features, fields, roles, workflows and business rules. |
| NACO / SOCH official material | Source-system and beneficiary-data context. |
| Rajasthan Health / RSACS | State HIV programme institutional context. |
| Rajasthan SJE pension ecosystem | Broader social-security pension context; does not automatically prove this portal's workflow. |
| Jan Soochna | Existing public pension-information ecosystem. |
| Rajasthan eProcurement | Procurement verification and tendering context. |
| HIV/AIDS Act and Rajasthan rules | Confidentiality, rights and sensitive-data context. |

# 3. Product Definition

The portal should be a secure, Center-scoped pension case-management system. It should not be designed as a replacement for SOCH or as a generic citizen-registration portal unless the department separately requires that.

Core flow:

SOCH Excel → Import → Beneficiary Master → Center Mapping → Center Worker → Pension Details → Consent + Bank Details → Submit → Admin Verification → Return/Reject/Approve → PPO → PPO Print/PDF → Payment History

| Component | Purpose | Primary user |
| --- | --- | --- |
| SOCH Import | Load approved beneficiary base data | Admin |
| Beneficiary Master | Maintain source records and Center mapping | Admin/Worker read access |
| Pension Application | Capture pension-specific information | Center Worker |
| Verification | Check and decide application | Admin |
| PPO | Create approved pension reference and printout | Admin |
| Payment History | Maintain pension payment records | Admin |
| Reports/Search/Export | Operational management | Admin |
| Audit/Security | Protect sensitive data and record actions | System/Admin |

# 4. Roles and Access

| Role | Responsibilities | Access |
| --- | --- | --- |
| Admin | All beneficiary/application verification, PPO, payments, reports, exports, search | All Districts/Centers |
| Center Worker | View mapped beneficiaries; fill pension data; submit/correct applications | Own Center only |
| Import process | Process approved SOCH files | System-controlled |
| Optional Auditor | Read-only audit/report review | Only if approved by department |

The SRD explicitly says Center Workers log in with Center Code and Password, can see beneficiaries mapped to their Center, and cannot access beneficiaries of other Centers. fileciteturn9file0L28-L49

# 5. Organisation and Center Mapping

The system needs a Rajasthan HIV Center master. Each beneficiary is mapped to a Center. A worker logged into RJ001 can only manage beneficiaries mapped to RJ001; Admin can see all Centers and beneficiaries. fileciteturn9file0L81-L89

Recommended hierarchy:

Rajasthan → District → HIV Center/Facility → Center Worker(s) → Beneficiaries

Maintain District and Center masters.

Maintain Center Code as a unique identifier.

Map workers to one or more Centers only if the department permits it.

Map beneficiaries using approved SOCH facility/Center mapping rules.

Prevent cross-Center access at API/database authorization level, not only in the UI.

# 6. SOCH Data Import

The current SRD requires Excel-based exchange from SOCH. The complete Excel structure is to be finalized during development, and most SOCH information is read-only. fileciteturn9file0L51-L79

| Data group | Fields from SRD |
| --- | --- |
| Identifiers | Beneficiary ID, UID, Pre ART Number, ART Registration Number, PID Number |
| Identity | Patient Name, Age, Sex |
| ART/programme | ART Registration Date, ART Status, Date of Last Visit |
| Address | Complete Address, Taluk/Tehsil, District, State |
| Contact/identity | Contact Number, Aadhaar |
| Facility | Facility Name, Facility Code |
| Other | ABHA and other relevant SOCH information |

## 6.1 Import workflow

Upload approved Excel

Validate file, headers, required fields and data types

Check duplicate/matching identifiers

Validate Center/Facility mapping

Show preview and error summary

Confirm import

Create import batch record

Process valid rows and report rejected/duplicate rows

Protect imported SOCH fields from ordinary worker editing

Do not overwrite pension application data accidentally during refresh

The import batch should store filename, uploader, date/time, row counts, success count, error count, duplicate count and batch status.

# 7. Center Worker Dashboard and Beneficiary List

| Dashboard metric | Meaning |
| --- | --- |
| Total beneficiaries | All beneficiaries mapped to worker's Center |
| Pension applications | Beneficiaries with application records |
| Draft | Started but not submitted |
| Submitted | Submitted to Admin |
| Approved | Approved by Admin |
| Returned/Rejected | Needs correction or has been rejected |
| PPO generated | Approved record with PPO |

These counters are proposed in the SRD. fileciteturn9file0L91-L100

Beneficiary search should support UID, ART Number, Patient Name, Beneficiary ID and PPO Number where available. fileciteturn9file0L102-L111

Show application status beside each beneficiary.

Provide actions for View, Create Application, Continue Draft, Correct Returned Application and View Status.

Mask sensitive identifiers in list views.

# 8. Pension Application Form

The SRD defines the following pension-related fields. The final editable list remains subject to departmental confirmation. fileciteturn9file0L113-L176

| # | Field | Expected treatment |
| --- | --- | --- |
| 1 | Date of ART Registration | SOCH/read-only |
| 2 | UID No. | SOCH/read-only |
| 3 | ART No. | SOCH/read-only |
| 4 | Name of Patient | SOCH/read-only |
| 5 | Father/Husband/Guardian Name | Worker editable |
| 6 | Category/Caste | Worker editable |
| 7 | Complete Address | Controlled/editable status to confirm |
| 8 | Contact Number | Controlled/editable status to confirm |
| 9 | Age | SOCH/read-only |
| 10 | Sex | SOCH/read-only |
| 11 | District | Master/SOCH; controlled |
| 12 | Jan Aadhaar No. | Worker editable |
| 13 | Aadhaar linked with bank | Worker editable; sensitive |
| 14 | Status in ART Care | SOCH/read-only |
| 15 | Date of Last Visit | SOCH/read-only |
| 16 | Bank Name | Worker editable |
| 17 | Bank Account Number | Worker editable; sensitive |
| 18 | IFSC Code | Worker editable |
| 19 | Consent | Worker capture |
| 20 | Remarks | Worker editable |

# 9. Read-Only vs Editable Data

This separation should be enforced by backend authorization and data model, not merely by disabling fields in the browser.

| Data class | Examples | Worker |
| --- | --- | --- |
| SOCH source data | UID, ART No., name, age, sex, district, ART status, last visit | View only |
| Pension identity | Guardian name, caste/category, Jan Aadhaar | Edit if permitted |
| Bank | Bank, account, IFSC | Edit; mask in lists |
| Consent | Yes/No and optional document | Capture/update before submission |
| Workflow | Status, reviewer, review remarks | System/Admin controlled |
| PPO | PPO number and generation details | Admin/system controlled |
| Payment | Date, period, amount, status | Admin/import controlled |

The SRD explicitly identifies protected SOCH information and worker-editable pension fields. fileciteturn9file0L180-L206

# 10. Consent and Bank Details

Consent must be recorded as Yes/No. The department may choose digital confirmation or a consent document/signature upload; this is explicitly left for finalization. fileciteturn9file0L209-L217

Store consent text/version, timestamp and capturing user.

If a document is required, store it in private document storage with access control.

Do not expose consent documents in ordinary reports.

Bank fields are Bank Name, Account Number and IFSC Code. The SRD leaves validation rules to development. fileciteturn9file0L218-L224

Validate IFSC format.

Optionally validate against an approved bank/branch master.

Mask account number in listings.

Restrict full bank details in exports.

# 11. Application Workflow

The SRD defines Draft, Submitted, Under Verification, Returned, Approved, Rejected and PPO Generated. One beneficiary can have only one active pension application. fileciteturn9file0L226-L236

Workflow:

DRAFT → SUBMITTED → UNDER VERIFICATION → APPROVED → PPO GENERATED → PAYMENT HISTORY

Alternative path: UNDER VERIFICATION → RETURNED → WORKER CORRECTION → RESUBMIT → UNDER VERIFICATION

Final path: UNDER VERIFICATION → REJECTED

This is effectively a maker-checker workflow: the Center Worker prepares the record; Admin performs the decision.

# 12. Admin Verification

Admin should see SOCH information and worker-entered information together. The SRD requires Admin to verify identity information, bank details, consent and application completeness, then approve, return or reject. fileciteturn9file0L238-L257

| Verification item | Recommended UI treatment |
| --- | --- |
| Identity | Show source value and entered value side-by-side |
| Aadhaar/Jan Aadhaar | Verification status + remarks |
| Bank | Bank/IFSC/account verification checklist |
| Consent | Consent status and evidence |
| Completeness | System validation checklist |
| Decision | Approve / Return / Reject |
| Return | Mandatory reason and correction guidance |
| Reject | Mandatory rejection reason |
| History | Show previous submissions and decisions |

# 13. PPO Management

After successful verification, Admin generates or assigns a PPO number. The SRD leaves the numbering method—system-generated or manually entered—to be finalized. PPO becomes the main reference for the pension record. fileciteturn9file0L259-L264

PPO printout may contain PPO Number, beneficiary name, UID/ART number, guardian name, address, district, Center, category, required bank details and pension information. The final format must be approved by the department. View/Print/PDF are required. fileciteturn9file0L267-L283

PPO must be unique.

PPO generation must be audited.

PPO should be immutable after generation unless an authorized correction process exists.

PPO should be searchable by Admin.

# 14. Payment History

The SRD requires a payment history containing PPO Number, Payment Date, Payment Period, Amount, Payment Status and Remarks. It does not yet specify whether payment data will be manually entered or imported. fileciteturn9file0L286-L295

Therefore, do not assume a DBT/payment-gateway integration in the first build. Design the payment service so it can later support manual entry, approved Excel import or an official API if required.

# 15. Search, Filters, Reports and Exports

Admin global search should support PPO Number, UID, ART Number, Beneficiary ID, Patient Name, Jan Aadhaar and other approved identifiers. Filters include gender, category/caste, district, Center Code, application status, verification status, PPO status and pension status. fileciteturn9file0L297-L322

Admin can export filtered data in Excel/CSV, and the export must respect selected filters. fileciteturn9file0L324-L334

| Report | Useful filters |
| --- | --- |
| Beneficiary master | District, Center, gender, category |
| Application status | Draft/submitted/returned/approved/rejected |
| Verification workload | Pending/under verification/reviewer |
| PPO report | District, Center, PPO status |
| Payment report | PPO, payment period, payment status |
| Center performance | Center, application/PPO counts |
| SOCH import | Batch/date/result |
| Audit report | User/action/date/entity |

# 16. Dashboards

The Admin dashboard should provide a statewide operational view with drill-down to District → Center → Beneficiary/Application. The SRD proposes Total Beneficiaries, Total Applications, Pending Verification, Approved, Returned, Rejected, PPO Generated, Payment Active/Inactive, and district/center/gender/category counts. fileciteturn9file0L395-L409

| Dashboard | Main widgets |
| --- | --- |
| Admin | Beneficiaries, applications, verification backlog, approved, rejected, returned, PPO, payment status |
| District | Beneficiary/application/PPO counts by district |
| Center | Beneficiary and application workload for selected Center |
| Worker | Own Center beneficiary and application counters |

# 17. Security, Privacy and HIV-Sensitive Data

The SRD requires role-based access, Center restrictions, protected SOCH information, masking of sensitive Aadhaar/bank information and audit logging. fileciteturn9file0L337-L360

Enforce authorization server-side on every API request.

Center Workers must never receive other Centers' records through an API.

Use HTTPS/TLS.

Hash passwords using a modern password-hashing algorithm.

Consider MFA for Admin accounts.

Mask Aadhaar, bank account and other sensitive identifiers in lists.

Encrypt sensitive data at rest where appropriate.

Audit access and modification of sensitive records.

Keep private documents outside public/static file paths.

Encrypt backups and restrict backup access.

Define retention/archival/deletion rules.

NACO identifies the HIV and AIDS (Prevention and Control) Act, 2017 as a framework protecting rights of people infected with and affected by HIV/AIDS, including confidentiality and protection from stigma/discrimination. Rajasthan has state rules under this framework. citeturn1search3turn1search22

Therefore, HIV-related information should not be exposed through public search, unrestricted exports or public verification pages unless the department explicitly authorizes the exact data and use.

# 18. Audit Log

| Event | Minimum audit information |
| --- | --- |
| Login | User, role/Center, timestamp, result |
| Application created | Application, beneficiary, user, timestamp |
| Submission | Application, user, timestamp |
| Return | Reviewer, reason, timestamp |
| Approval | Reviewer, timestamp |
| Rejection | Reviewer, reason, timestamp |
| PPO generation | PPO, user, timestamp |
| Sensitive data access/change | User, entity, timestamp, action |
| SOCH import | Batch, file, uploader, result |
| Export | User, filters, format, timestamp |

The SRD explicitly calls for audit records for login, application creation/submission, return, approval, rejection, PPO generation and data modification. fileciteturn9file0L351-L360

# 19. Proposed Database Model

| Entity | Purpose |
| --- | --- |
| User | Admin and Center Worker accounts |
| Role/Permission | RBAC |
| District | Administrative master |
| Center | HIV Center master |
| Beneficiary | SOCH-derived master record |
| SOCH Import Batch | Import history/control |
| Pension Application | Pension case |
| Application History | Immutable status/review history |
| Consent | Consent status/evidence |
| Bank Account | Pension bank details |
| PPO | Approved pension reference |
| Payment | Payment history |
| Document | Consent/PPO/supporting documents |
| Audit Log | Security/business audit |
| Master Data | Categories, statuses, bank/IFSC and other configuration |

Important relationship: Beneficiary 1→N applications historically, but only one active application is permitted by business rule. Application 0/1→PPO; PPO 1→N payments.

# 20. API / Service Structure

| Service | Functions |
| --- | --- |
| Authentication | Login, logout, password reset, sessions |
| Users/Roles | Users, roles, Center assignment |
| Centers | District/Center masters and mappings |
| SOCH Import | Upload, validate, preview, import, history |
| Beneficiaries | Center-scoped search/list/detail |
| Applications | Create, draft, submit, return, resubmit, approve, reject |
| Consent | Capture and evidence |
| Bank | Save/update/validate |
| PPO | Generate/assign, view, PDF |
| Payments | Create/import/update/search |
| Reports | Dashboard, filtered reports, exports |
| Audit | Audit search/detail |
| Documents | Private file storage |
| Master Data | Approved configurable lists |

# 21. Screen Inventory

| Area | Screens |
| --- | --- |
| Authentication | Login, reset password, session timeout |
| Worker | Dashboard, Beneficiary List, Beneficiary Detail, Pension Application, Drafts, Submitted, Returned, Status |
| Admin | Dashboard, Verification Queue, Application Detail, Returned/Rejected, PPO, Payment History |
| Masters | Districts, Centers, Users, Center Mapping |
| SOCH | Upload, Validation Preview, Import Result, Batch History |
| Reports | Beneficiary, Application, PPO, Payment, Center/District, Export |
| Audit | Audit search and event detail |
| System | Configuration and approved administrative settings |

# 22. Recommended Verification UI

The Admin verification screen should show source and pension information side-by-side so that the reviewer can make a decision without navigating through multiple screens.

Suggested structure: Application header + SOCH information + Pension information + verification checklist + previous history + Return / Reject / Approve actions.

# 23. Business Rules

One beneficiary can have only one active pension application.

Worker can access only assigned Center beneficiaries.

SOCH data is generally read-only.

Worker can edit only approved pension-related fields.

Application must be submitted for Admin verification.

Admin approval is required before PPO generation.

PPO uniquely identifies the approved pension record.

Returned applications can be corrected and resubmitted.

Rejected applications retain rejection reason/history.

Application history is retained.

Important changes/actions are audit logged.

Admin can filter and export.

Worker-level export/access is restricted according to final department policy.

These are the source SRD's stated business rules. fileciteturn9file0L411-L423

# 24. Government Ecosystem and Integration Questions

## 24.1 SOCH / NACO

NACO's official SOCH FAQ states that UID is system-generated for each beneficiary and that data from the earlier IMS system was migrated to SOCH. citeturn0search38

Decision required: keep Excel as the official interface, or obtain an approved SOCH API/data-exchange mechanism later.

## 24.2 Rajasthan State AIDS Control Society

Rajasthan Health Department states that the National AIDS Control Programme is implemented through RSACS. citeturn1search1

Decision required: RSACS should confirm the authoritative Center master, operational rules, reporting authority and source of pension eligibility.

## 24.3 Rajasthan Social Security Pension / SJMS

Rajasthan's Social Justice and Empowerment Department maintains social-security pension rules and an online service/SJMS ecosystem. citeturn0search6turn0search10

Decision required: Is this portal independent, or must approved HIV pension cases feed into an existing Rajasthan pension system?

## 24.4 Jan Soochna

Jan Soochna already exposes Social Security Pension Beneficiary Information and related pension services. citeturn0search0turn0search1

Decision required: whether this portal must publish approved pension information through an existing citizen-information channel, and exactly which fields are permitted.

## 24.5 Procurement

Rajasthan's official eProcurement site is the procurement reference point and currently announces SHPP-related procurement changes effective 1 October 2026. citeturn0search2

Decision required: confirm which procurement platform and tender process governs this software engagement.

# 25. Requirements to Finalize Before Development

Exact SOCH Excel template, frequency and import rules.

Exact District and HIV Center master.

Worker-to-Center mapping policy.

Final editable fields.

Consent wording and evidence method.

Pension eligibility criteria and pension amount/rules.

Aadhaar/Jan Aadhaar verification method.

Bank/IFSC validation method.

Final application state transitions and authority.

Rejection/reconsideration process.

PPO numbering format and official PPO template.

Payment source and payment reconciliation rules.

Whether SJMS or another pension platform integration is required.

Whether Jan Soochna publication is required.

Whether SSO/Jan Aadhaar/e-Mitra authentication is required.

Admin MFA requirement.

Final reports and export fields.

Data retention, backup and disaster recovery requirements.

Security audit/VAPT requirements.

Hindi/English requirement.

Hosting/infrastructure and approved technology standards.

Any internal/unindexed RFP/SOW/tender to be incorporated.

# 26. Recommended Implementation Phases

| Phase | Scope | Deliverable |
| --- | --- | --- |
| 0 – Validation | Eligibility, Center master, SOCH file, workflow, PPO/payment/integration rules | Approved SRS |
| 1 – Foundation | Authentication, RBAC, District/Center, users, beneficiary master | Secure platform base |
| 2 – SOCH Import | Excel validation, preview, import batch/history | Reliable beneficiary ingestion |
| 3 – Worker | Beneficiary list, application, consent, bank, drafts/submission | Application creation |
| 4 – Admin | Verification, return, reject, approve, history | Maker-checker workflow |
| 5 – PPO | PPO numbering, generation, print/PDF | Approved pension records |
| 6 – Payments/Reports | Payment history, dashboards, filters, exports | Operational system |
| 7 – Hardening/Integration | Security testing, DR, optional government integrations | Production-ready system |

# 27. Proposed Technical Baseline

The uploaded SRD proposes PHP, Apache, MariaDB/MySQL, RHEL 9, Excel/CSV import, Center Code + Password authentication, HTTPS/TLS, RBAC, audit logging, Excel/CSV export and PPO/PDF generation. fileciteturn9file0L445-L459

| Layer | SRD baseline | Technical note |
| --- | --- | --- |
| Web | PHP | Use an approved PHP framework if permitted. |
| Web server | Apache | TLS, security headers, secure configuration. |
| Database | MariaDB/MySQL | Relational workflow/audit model. |
| OS | RHEL 9 | Align with department infrastructure. |
| Import | Excel/CSV | Batch validation and history. |
| Auth | Center Code + Password | Evaluate MFA for Admin. |
| Security | RBAC + SSL/TLS + audit | Add masking/encryption/secure secrets. |
| Reports | Excel/CSV | Role/filter controlled. |
| Documents | PDF/PPO | Private storage. |

# 28. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Security | RBAC, server-side authorization, TLS, masking, audit. |
| Privacy | Minimum necessary data, controlled HIV-related access and exports. |
| Performance | Fast Center-scoped search and Admin filtering under expected state load. |
| Scalability | All approved Rajasthan HIV Centers and beneficiary volume. |
| Availability | Target uptime/SLA to be defined by department. |
| Backup | Automated encrypted backup; RPO/RTO to be defined. |
| DR | Recovery environment/process to be defined. |
| Audit | Tamper-resistant event history with retention. |
| Localization | Hindi/English to be confirmed. |
| Accessibility | Government accessibility requirements to be confirmed. |

# 29. Requirement Traceability

| Source requirement | System feature | Priority |
| --- | --- | --- |
| SOCH Excel beneficiary data | SOCH Import | Critical |
| Center restriction | Center-scoped RBAC | Critical |
| Pension fields | Pension Application | Critical |
| Consent | Consent module | Critical |
| Admin verification | Verification Queue | Critical |
| Return/correction | Return/Resubmit workflow | Critical |
| PPO | PPO module | Critical |
| Payment history | Payment module | High |
| Search/filter | Global Search | High |
| Export | Excel/CSV | High |
| Audit | Audit Log | Critical |
| Dashboard | Admin/Worker dashboards | High |
| Rajasthan pension integration | Integration layer | Open / confirm |
| Jan Soochna publication | External publication | Open / confirm |

# 30. Final Product Definition

The finished system should be a controlled government case-management platform with six primary engines:

1. Beneficiary Engine — SOCH-derived master data and Center mapping.

2. Application Engine — pension-specific data, consent and bank information.

3. Verification Engine — maker-checker review, return, rejection and approval.

4. PPO Engine — unique PPO assignment and official print/PDF.

5. Payment Engine — pension payment history and future integration capability.

6. Governance Engine — RBAC, audit, reports, exports and sensitive-data protection.

The current source does not establish citizen self-registration, direct SOCH API integration, DBT integration, SJMS integration or Jan Soochna publication as confirmed requirements. Those should remain explicit decision points rather than assumptions.

# 31. Official / Reference Sources

Uploaded source — HIV Pension Portal Software Requirement Document — Conversation attachment: HIV Pension Portal.docx — Primary functional source; relevant requirements are cited in this document.

NACO / SOCH General FAQ — https://sochnaco.mohfw.gov.in/assets/SOCH_FAQ_General.docx.pdf — Official SOCH source; UID and data context. citeturn0search38

NACO / SOCH ART FAQ — https://sochnaco.mohfw.gov.in/assets/SOCH_FAQ_ART.docx.pdf — Official SOCH ART-module context. citeturn0search37

NACO — HIV & AIDS P&C Act 2017 — https://naco.mohfw.gov.in/hiv-aids-p-c-act-2017/ — Official legal/policy context. citeturn1search3

Rajasthan Health Department — National AIDS Control Programme — https://rajswasthya.rajasthan.gov.in/link/dmhspro.php — Official Rajasthan context on NACP/RSACS. citeturn1search1

Rajasthan State AIDS Control Society — https://health.rajasthan.gov.in/rsacs/ — Official RSACS portal with government documents/tenders/updates. citeturn1search10

Rajasthan SJE — Social Security Pension — https://sje.rajasthan.gov.in/default.aspx/Schemes/Schemes/Default.aspx?PageID=289 — Official pension ecosystem. citeturn0search6

Rajasthan SJE — State Pension Schemes / Orders — https://sje.rajasthan.gov.in/default.aspx/misc/PDF/Orders/commissions/orders/Misc/Default.aspx?PageID=288 — Official rules/order listing. citeturn0search10

Jan Soochna — Services — https://www.jansoochna.rajasthan.gov.in/Services — Official public-information service list. citeturn0search0

Jan Soochna — Scheme List — https://jansoochna.rajasthan.gov.in/Scheme — Official scheme listing including Social Security Pension. citeturn0search1

Rajasthan eProcurement — https://eproc.rajasthan.gov.in/ — Official procurement portal. citeturn0search2

India Code — HIV and AIDS (Prevention and Control) Act, 2017 — https://www.indiacode.nic.in/indiacode/handle/123456789/19913?view_type=browse — Central legal framework. citeturn1search0

Rajasthan HIV/AIDS Rules — https://upload.indiacode.nic.in/showfile?actid=AC_RJ_83_1126_00007_00007_1714458601546&filename=state_rules_2021_rajasthan_english.pdf&type=rule — Rajasthan state rules under HIV/AIDS Act framework. citeturn1search22

# 32. Interpretation and Limitations

The uploaded SRD is the primary source for the portal's functional requirements.

Official web sources provide ecosystem/policy context and do not silently replace the SRD.

Where the SRD says a requirement is to be finalized, this blueprint keeps it as an open requirement.

No exact publicly indexed HIV Pension Portal RFP was found in the research performed; an internal/unindexed RFP may exist.

This is a functional/technical blueprint, not legal advice and not a substitute for the department's approved scheme rules, tender, SRS or security approvals.

# 33. Recommended Next Step

Before development, conduct a formal requirements workshop with the department/RSACS team using Section 25 as the sign-off checklist. The five most important outputs should be: (1) approved pension eligibility/business rules, (2) final SOCH Excel template and import schedule, (3) Center master and access matrix, (4) final application/PPO/payment workflow and formats, and (5) confirmed integration/security requirements.

After that sign-off, this document can be converted directly into a formal SRS, database schema/ERD, API specification, screen-wise wireframes, test cases and development backlog.